Forescout (CounterACT) Redeployment Roadmap designed to deliver a unified admission-control policy for managed Windows and macOS workstations, validating:

- Asset is a managed workstation

- Device exists in MDM inventory (Intune/Jamf)

- CrowdStrike security health score meets threshold

- Valid machine certificate

- Required software versions installed

- Qualys vulnerability scan status good

This roadmap follows industry best practices and real-world enterprise deployment patterns.

# ✅ Forescout Redeployment Roadmap for Managed Workstation Admission Control

## 1. Program Initiation & Architecture Review

### 1.1 Define Success Criteria

- Enforce network access only for:

  - Domain-joined or MDM-enrolled workstations.

  - Devices with validated machine certificates.

  - Devices with compliant security posture (CrowdStrike, Qualys, patching).

  - Devices meeting OS/software baseline requirements.

- Non-compliant = restricted VLAN, VPN denial, or guest status.

### 1.2 Validate Forescout Platform Architecture

- Confirm deployment model:

  - Forescout Core appliances/virtual appliances.

  - NAC Modules (EyeSight, EyeControl, EyeExtend).

  - HA, load-balancing, and redundancy.

- Confirm switching/Wi-Fi infrastructure integrations:

  - 802.1X, MAC-auth fallback, or passive profiling.

- Review licensing for:

  - CrowdStrike, Intune, Jamf, Qualys eyeExtend modules.

- Validate directory integrations:

  - AD/Azure AD/Entra ID

  - PKI (certificate validation)

# 2. Integrations Enablement

## 2.1 Directory & Identity Integration

- Configure AD/Entra ID connectors.

- Enable real-time group lookup capabilities.

- Ensure workstation OU/Group structure supports "managed device" determination.

## 2.2 MDM Integration

### Intune (Windows & macOS)

- Install EyeExtend for Microsoft Intune.

- Configure:

  - Device compliance status ingestion

  - Compliance fields needed (enrollment, OS version, missing updates)

### Jamf Pro (macOS)

- Install EyeExtend for Jamf.

- Map fields such as:

  - Enrollment status

  - OS version

  - Jamf smart group membership

  - Security controls installed

## 2.3 CrowdStrike Integration

- Deploy EyeExtend for CrowdStrike.

- Pull:

  - Real-time Health Score

  - Sensor version

  - Last check-in

  - Detected threats

## 2.4 Qualys Integration

- Install EyeExtend for Qualys.

- Ingest:

  - Latest scan timestamp

  - Critical vulnerabilities

  - Compliance posture

- Define “healthy” thresholds:

  - No critical vulns

  - No high vulns > X days old

  - Scanned in last 7–14 days

## 2.5 PKI / Certificate Validation

- Enable Local Certificate Validation Plug-in or RADIUS certificate validation.

- Define:

  - Valid Machine Cert Issuer

  - Valid CN/SAN patterns

  - Expiration threshold (e.g., > 30 days remaining)

# 3. Network Control Deployment

## 3.1 Decide Enforcement Method

Select enforcement per site/Wi-Fi/VLAN:

| Network Type | Recommended Control |
| --- | --- |
| Wired | 802.1X w/ EAP-TLS + fallback MAC auth |
| Wireless | 802.1X (WPA2-Enterprise or WPA3-Enterprise) |
| Legacy networks | Inline control or VLAN assignment |
| VPN | RADIUS-based compliance control |