# 5. Final Recommendations & Deployment Strategy

This section synthesizes the findings of Sections 1–4 into a set of actionable recommendations for selecting and deploying a Network Detection & Response (NDR) platform across the enterprise. The recommendations reflect the organization’s architectural constraints, operational scale, hybrid-cloud connectivity, remote access design, and the extensive threat landscape spanning retail stores, datacenters, cloud workloads, partner networks, and public-facing applications.

The enterprise's requirements—identity correlation, metadata-driven forensics, cloud visibility, detection fidelity, scalability, and automation—drive a strategic multi-platform architecture rather than a single monolithic NDR tool.

Based on the full evaluation, the recommended enterprise NDR reference architecture consists of:

- Vectra AI as the primary NDR and attack signal intelligence platform,

- Cisco Secure Network Analytics (SNA) as a network telemetry and behavioral analytics complement,

- Darktrace only in select OT/IoT/Robotics segments, and

- Corelight excluded under the current no-packet-visibility constraints.

The remainder of this section details the rationale and steps for implementing this architecture.

# 5.1 Primary Platform Recommendation: Vectra AI

Vectra AI is the most aligned platform across all major detection, visibility, and scalability dimensions.

### 5.1.1 Why Vectra Is the Primary NDR

Vectra’s architecture is uniquely matched to the enterprise environment:

- Operates fully on metadata (flow, identity, Zscaler logs, cloud logs)

- Correlates identity, cloud, and network events into unified attack narratives

- Ingests Zscaler ZIA/ZPA logs and merges them with Azure AD and DC telemetry

- Provides rich hybrid-cloud detection (AWS, Azure, GCP)

- Scales easily across 10,000+ retail locations

- Handles high-volume SD-WAN NetFlow/IPFIX and ETA telemetry

- Detects multi-stage kill chains that span:

  - Remote users → ZPA → DC → Cloud

  - Retail → SD-WAN → Corporate → DC

  - Internet → CDN/WAF → App → Data layer → Exfiltration

- Requires minimal tuning, critical for a large SOC

- Provides investigation context, not raw anomaly feeds

Vectra is the only evaluated platform that meets all five critical requirements simultaneously.

### 5.1.2 Deployment Scope for Vectra

Vectra should be deployed across:

- All Datacenters

  - Integrate NetFlow/IPFIX

  - ZPA App Connector visibility

  - Identity platforms (AD/AAD/SSO)

- Hybrid Cloud

  - Flow logs from AWS, Azure, GCP

  - Cloud identity telemetry

  - API gateway and WAF logs

- Zscaler Integration

  - ZIA logs for remote Internet behavior

  - ZPA logs for internal-access tracking

- SD-WAN / Retail

  - Ingest SD-WAN flow logs for store-level modeling

  - Use /26 attribution to baseline each store

With this design, Vectra becomes the central detection brain for the enterprise.

# 5.2 Secondary Platform Recommendation: Cisco Secure Network Analytics

Cisco SNA should be deployed as a complementary telemetry analytics layer, filling gaps where Cisco infrastructure provides rich flow visibility.

### Why Cisco SNA Is Valuable as a Secondary Tool

- Deep integration with Cisco SD-WAN and datacenter fabrics

- Ideal for analyzing encrypted traffic with ETA

- Useful for per-store behavioral baselining

- Effective in high-volume flow environments

- Minimal incremental deployment cost given Cisco footprint

### Why It Should Not Be the Primary NDR

- Limited identity correlation

- Weak cloud-native detection

- No attack narrative capability

- High tuning requirement for large SOCs

- Cannot correlate ZIA/ZPA with DC and cloud events

Thus, Cisco SNA is recommended as a broad flow-visibility engine, not an enterprise NDR replacement.

### 5.2.1 Deployment Scope for Cisco SNA

- All SD-WAN edge nodes for store analytics

- Cisco datacenter cores for flow correlation

- WAN/Internet edge devices

- Partner ingress points for anomaly detection

SNA’s role is “network behavioral analytics at scale,” complementing Vectra’s identity-driven intelligence.

# 5.3 Tertiary Platform: Darktrace for OT/IoT/Robotics

Darktrace’s anomaly engine is well-suited for:

- OT networks

- Robotics systems

- Warehouse automation

- IoT-heavy environments

- Manufacturing or SCADA-like devices

### Why Darktrace Is Not Recommended Enterprise-Wide

- Poor identity correlation

- Weak cloud-native context

- No attack narrative construction

- Extremely high cost at enterprise scale

- High false-positive volume in dynamic environments

Darktrace should be isolated to OT network segments where its behavioral learning excels but where identity and cloud correlation are less important.

# 5.4 Excluded Platform: Corelight

Corelight strongly depends on:

- Packet capture

- Zeek protocol analytics

- Suricata IDS

- PCAP-derived metadata

Without taps, SPAN ports, or packet brokers, Corelight loses:

- Zeek logs

- Suricata detections

- Protocol visibility

- Forensic depth

It effectively becomes a generic log processor with little incremental value, and is not recommended under current constraints.

# 5.5 Integrated NDR Reference Architecture

The recommended NDR architecture combines:

### Vectra AI — Primary Detection Layer

- Identity-based detection

- Cloud/hybrid visibility

- Zscaler integration

- Attack narratives

- East–west detection inside DC + cloud

### Cisco SNA — Network Behavioral and Flow Analytics

- SD-WAN fabric baselining

- Per-store /26 anomaly detection

- ETA-based encrypted traffic analysis

### Darktrace (Optional) — OT/IoT Behavioral Modeling

- Robotics

- OT networks

- Manufacturing systems

This layered model ensures detection coverage across:

- Remote workforce

- Retail stores

- Datacenters

- Cloud workloads

- Public-facing web systems

- Partner networks

All without requiring packet-level visibility.

# 5.6 Deployment Roadmap

A phased rollout ensures minimal disruption and maximum detection value.

## Phase 1 — Core & Cloud NDR Foundation (Vectra)

Objectives:

- Establish primary detection backbone

- Integrate identity, Zscaler, cloud, and datacenter telemetry

Actions:

- Deploy Vectra Brain/Collectors in major DCs

- Integrate:

  - Azure AD

  - ZIA/ZPA logs

  - AWS/Azure/GCP flow logs

  - CDN/WAF (Akamai, Fastly, Imperva)

- Enable SD-WAN flow ingestion

Outcome:
Full hybrid kill-chain visibility across cloud, DC, remote workers, and retail.

## Phase 2 — SD-WAN & Retail Visibility (Cisco SNA + Vectra)

Objectives:

- Baseline 10,000+ retail sites

- Detect store-level anomalies and WAN abuse

Actions:

- Integrate SD-WAN flow export to both platforms

- Enable SNA for large-scale flow analytics

- Configure per-store behavioral baselines in Vectra

- Validate alert consistency across both platforms

Outcome:
Enterprise-wide distributed edge detection with identity + behavioral context.

## Phase 3 — OT/IoT Visibility (Darktrace)

Objectives:

- Strengthen detection in robotics / warehouse / OT

Actions:

- Deploy Darktrace sensors in OT segments

- Limit scope to non-identity-based environments

- Connect high-level events to SOC via SIEM

Outcome:
Anomaly-driven detection for non-traditional devices.

## Phase 4 — Continuous Optimization & SOAR Integration

Objectives:

- Mature detection → response automation

- Reduce SOC burden

Actions:

- Integrate Vectra/SNA/Darktrace events into SIEM

- Build SOAR playbooks for repetitive use cases

- Establish NDR analytic KPIs

- Implement quarterly tuning and baselining cycles

Outcome:
Automated, scalable, low-friction detection and response.

# 5.7 Section Summary

The recommended approach positions the enterprise with a future-proof, scalable, and identity-aware NDR foundation:

- Vectra AI as the enterprise’s central detection and attack-narrative engine

- Cisco SNA as the high-volume network visibility backbone

- Darktrace only where OT/IoT requires behavioral modeling

- Corelight excluded due to packet visibility constraints

This layered detection strategy ensures coverage across all attack surfaces while aligning with architectural realities, operational scale, and the enterprise’s hybrid-cloud security posture.